PakStream

Secure Media Streaming & Document Management Platform

Project Plan

| Document Title | Project Plan |
| --- | --- |
| Project | PakStream — Secure Media Streaming & Document Management Platform |
| Version | 1.0 |
| Date | June 02, 2026 |
| Prepared By | PakStream Project Team |
| Status | For Submission (CSO Requirement) |

Table of Contents

(In Microsoft Word: References → Table of Contents → Automatic Table to generate from the headings below.)

# 1. Introduction

PakStream is a secure media streaming & document management platform built on the MERN stack (MongoDB, Express.js, React, Node.js). It delivers Netflix-style adaptive video streaming together with secure document and presentation management, live premiere events, role-based access control, and SHA-256 file-integrity verification. This Project Plan defines the objectives, scope, schedule, resources, and risks governing the development of the platform.

# 2. Project Objectives

Provide adaptive HLS video streaming with multiple quality variants (360p, 480p, 720p, 1080p).

Enable secure upload, processing, and viewing of PDF documents and PPT/PPTX presentations.

Support scheduled live 'premiere' events with real-time synchronization across viewers.

Enforce role-based access control (Admin / User) with JWT authentication.

Guarantee content integrity using SHA-256 hash verification on every stored asset.

Offer an admin dashboard with analytics and a patch/update management system.

Support standard, production (Nginx), and air-gapped/offline deployments.

# 3. Scope

## 3.1 In Scope

User & admin authentication, registration, and profile management.

Video, document, and presentation management with background processing pipelines.

Adaptive HLS streaming and in-browser document/presentation viewers.

Live premieres, downloads with integrity verification, and analytics.

Responsive web frontend (React + TypeScript + Tailwind CSS).

## 3.2 Out of Scope

Native mobile applications (iOS/Android).

Third-party payment / subscription billing.

Social networking features (comments, messaging, following).

# 4. Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Project Plan | Objectives, scope, schedule, resources, risk management. |
| 2 | SRS | Software Requirements Specification (functional & non-functional). |
| 3 | Design Document | Architecture, database schema, API, processing pipelines. |
| 4 | Prototype | Working web application and UI walkthrough. |
| 5 | Use Case Document | Actors, use-case diagram, detailed use cases. |
| 6 | Test Cases | Test plan and documented test cases with expected results. |
| 7 | Source Code | Backend (Node/Express) and frontend (React) repositories. |

# 5. Team & Roles

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning, scheduling, risk and stakeholder management. |
| Backend Developer | Node/Express APIs, MongoDB models, processing services. |
| Frontend Developer | React/TypeScript UI, viewers, video player integration. |
| DevOps / Deployment | Nginx, systemd/PM2, air-gapped & CDN deployment. |
| QA Engineer | Test planning, execution, defect tracking. |

# 6. Project Schedule & Milestones

The project is organized into seven phases over an indicative 16-week timeline.

| Phase | Milestone | Weeks | Status |
| --- | --- | --- | --- |
| 1 | Requirements & Planning (SRS, Project Plan) | 1–2 | Complete |
| 2 | System & Database Design | 3–4 | Complete |
| 3 | Authentication & RBAC | 5–6 | Complete |
| 4 | Media Processing & Streaming (video/PDF/PPT) | 7–10 | Complete |
| 5 | Premieres, Downloads, Analytics | 11–12 | Complete |
| 6 | Testing & Integrity Verification | 13–14 | Complete |
| 7 | Deployment & Documentation | 15–16 | In Progress |

# 7. Technology Stack

| Layer | Technologies |
| --- | --- |
| Frontend | React 19, TypeScript, Tailwind CSS, React Router, HLS.js, Socket.IO client |
| Backend | Node.js 18+, Express.js, Socket.IO, Mongoose |
| Database | MongoDB |
| Auth & Security | JWT, bcryptjs, Helmet, express-rate-limit |
| Media Processing | FFmpeg, LibreOffice, ImageMagick, Poppler-utils |
| Storage | Local filesystem or MinIO (S3-compatible) |
| Infrastructure | Nginx, systemd / PM2, Docker (optional) |

# 8. Risk Management

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Media transcoding failures (FFmpeg/LibreOffice) | High | Medium | Multi-fallback conversion pipeline; job queue with retry; status tracking. |
| R2 | Large file uploads exhaust storage/bandwidth | High | Medium | Size limits, rate limiting, MinIO/object storage, CDN offload. |
| R3 | Unauthorized access to admin functions | High | Low | JWT + RBAC middleware on protected routes; admin-key registration. |
| R4 | Content tampering / corruption | High | Low | SHA-256 hash stored and verified on download. |
| R5 | Real-time sync drift during premieres | Medium | Medium | Server-authoritative scheduler; Socket.IO time sync events. |
| R6 | Deployment in air-gapped environment | Medium | Medium | Offline installation packages and documented commands. |

# 9. Tools Used

Version Control: Git

IDE: Visual Studio Code

Package Managers: npm

Process Management: nodemon (dev), PM2 / systemd (prod)

Testing: Manual test cases, REST clients, browser dev tools

Documentation: Microsoft Word / Markdown